ENGINEERING WORKLOG

Open Cluster Management
UBI9 Image Migration

Build, pipeline, Helm, validation, and standup reference

| Document state | Value |
| --- | --- |
| Status | Local build, test, packaging, and deployment validated |
| Last updated | July 21, 2026 (America/New_York) |
| Repository | zoislam-p/ocm |
| Source revision | 0ab9a37d1 |
| Target platform | linux/amd64 |

Purpose: maintain one accurate account of what is changing, why it is changing, the evidence produced, what remains unproven, and what to report during daily standup.

# 1. Executive status

Current outcome: all five images built successfully for linux/amd64 with the requested UBI9 runtime. Architecture, UBI release, non-root execution, permissions, and safe startup checks passed for every image and all six binaries.

| Area | Status | Summary |
| --- | --- | --- |
| Dockerfiles | Complete | Five runtime bases changed to UBI9 full image; ENV syntax cleaned up. |
| Image build | Complete | All five linux/amd64 images built successfully. |
| Runtime smoke test | Complete | All six binaries returned non-empty --help output as UID 10001. |
| Original backups | Complete | Makefile.org and five Dockerfile.*.org files exactly match upstream HEAD. |
| Makefile | Complete locally | SPS wrapper targets added; upstream build logic preserved in Makefile.org. |
| Pipeline | Local contract complete | Credential-free Makefile sequence documented; IBM execution remains external. |
| Helm | Complete | Charts linted, rendered, packaged at 0.3.0, installed, and healthy locally. |

# 2. What OCM is

Open Cluster Management (OCM) is a CNCF sandbox project for vendor-neutral Kubernetes multicluster management. It uses a hub-and-spoke model: the Cluster Manager runs on the hub, while a Klusterlet runs on each managed cluster. The repository builds controllers and agents that register clusters, distribute work, make placement decisions, and manage add-ons.

Registration: establishes and maintains the managed-cluster relationship with the hub, including certificates and permissions.

Work: pulls ManifestWork from the hub and applies declared Kubernetes resources on managed clusters.

Placement: selects appropriate managed clusters and publishes placement decisions.

Add-on manager: provides lifecycle and configuration support for multicluster extensions.

Registration operator: installs and reconciles Cluster Manager and Klusterlet components.

# 3. Migration goals and constraints

Use Red Hat UBI9 for every runtime stage.

Build binaries and container images for amd64.

Add SPS-compatible Makefile targets while preserving upstream targets.

Make the pipeline call Makefile targets and avoid embedded credentials.

Update Helm deployments to consume the new image references.

Validate with local Kubernetes and Helm where the local environment supports it.

Keep changes minimal, modular, and upstream-compatible.

## 3.1 ACM-to-OCM replacement context

ACM is a supported Red Hat multicluster product, while OCM is the upstream CNCF project that provides core open multicluster APIs and controllers. Replacing ACM with OCM is therefore a capability migration, not a one-for-one product rename.

| Capability | OCM foundation | Migration consideration |
| --- | --- | --- |
| Cluster registration/inventory | Cluster Manager, Klusterlet, ManagedCluster | Strong direct foundation; import and lifecycle workflows still need operational tooling. |
| Work distribution | ManifestWork and work agent | Direct foundation for applying resources to managed clusters. |
| Placement | Placement and PlacementDecision | Direct scheduling foundation for higher-level consumers. |
| Extensibility | ManagedClusterAddOn framework | Direct foundation; required add-ons must be selected and operated separately. |
| Cluster provisioning/lifecycle | Integrates with projects such as Cluster API | ACM provisioning, upgrade, and provider workflows require explicit replacements. |
| Applications/GitOps | OCM placement/work plus external GitOps add-ons | Map current ACM application and GitOps usage to Argo CD or another selected workflow. |
| Governance/compliance | Separate OCM governance projects/add-ons exist | Not delivered by this core repository; inventory policies and dashboards before migration. |
| Observability/search/console | Not part of this core image set | Select and integrate monitoring, search/topology, and UI alternatives. |
| Enterprise support | Community upstream delivery | Define ownership, upgrades, security response, support model, and compatibility testing. |

Discovery requirement: inventory which ACM features are actually used today—cluster providers, import, policies, observability, search, application/GitOps, add-ons, credentials, upgrades, and console workflows—then assign an OCM or external replacement and acceptance test to each.

# 4. Phase 1 — Dockerfile changes

Five multi-stage Dockerfiles were reviewed. Builders remain on golang:1.26-bookworm and run on Docker's native build platform while cross-compiling amd64. Runtime stages now use the requested full UBI9 image.

| File | Runtime change |
| --- | --- |
| build/Dockerfile.addon | ubi9/ubi-micro:latest → ubi9/ubi:latest |
| build/Dockerfile.placement | ubi9/ubi-micro:latest → ubi9/ubi:latest |
| build/Dockerfile.registration | ubi9/ubi-micro:latest → ubi9/ubi:latest |
| build/Dockerfile.registration-operator | ubi9/ubi-micro:latest → ubi9/ubi:latest |
| build/Dockerfile.work | ubi9/ubi-micro:latest → ubi9/ubi:latest |

## Review findings

No apt-get, apk, dnf, microdnf, or yum commands exist in the runtime stages; no package translation was required.

UID 10001 is preserved and satisfies Kubernetes runAsNonRoot settings.

Binaries are copied to / and retain executable permissions.

No Dockerfile ENTRYPOINT or CMD was added. Existing Kubernetes manifests supply arguments and upstream behavior remains intact.

The builder ENV declaration was changed to key=value syntax to remove Docker's legacy-format warning.

Builder stages use --platform=$BUILDPLATFORM, reducing cross-build time while final images remain linux/amd64.

# 5. Build evidence

The following evidence was captured directly from Docker after the full-suite build.

| Image | Image ID (short) | Size | Result |
| --- | --- | --- | --- |
| addon | dfe0f8420d7d | 337.7 MB | Passed |
| placement | 5df6e5472f6a | 329.4 MB | Passed |
| registration | 6f1b9f268fde | 472.2 MB | Passed |
| registration-operator | 89e58ca2d5f6 | 345.0 MB | Passed |
| work | 150d08bd8a9c | 342.4 MB | Passed |

Common verified properties: linux/amd64, UID 10001, RHEL 9.8, executable binaries, and successful --help output.

## Reproduction commands

docker build --platform linux/amd64 -f build/Dockerfile.addon -t ocm-ubi9/addon:phase1 .

docker image inspect ocm-ubi9/addon:phase1 --format 'id={{.Id}} size={{.Size}} os={{.Os}} arch={{.Architecture}} user={{.Config.User}}'

docker run --rm --platform linux/amd64 ocm-ubi9/addon:phase1 /bin/bash -c 'cat /etc/redhat-release; id; stat -c "%A %U:%G %n" /addon'

## Interpretation

This proves every Phase 1 image builds for amd64, contains UBI9, runs under the intended non-root UID, includes its expected executables, and starts safely. Kubernetes readiness remains a later Helm deployment test.

# 6. Test plan and acceptance criteria

| Test layer | Method | Acceptance criterion | Status |
| --- | --- | --- | --- |
| Static Dockerfile | Search + git diff --check | All runtime FROM lines use ubi9/ubi; no whitespace errors | Passed |
| All image builds | Explicit Docker builds; Makefile wrapper follows | All five linux/amd64 images build | Passed |
| Image metadata | docker image inspect | OS linux, arch amd64, user 10001 | Passed: all |
| UBI identity | Read /etc/redhat-release | Reports RHEL/UBI major version 9 | Passed: all |
| Permissions | id + executable checks | Non-root UID; expected binaries executable | Passed: all |
| Binary smoke | Run all six binaries with --help | Starts and returns non-empty help | Passed: all |
| Helm static | helm lint + helm template | Both charts lint and render intended local images | Passed |
| Kubernetes smoke | Minikube Jobs for all six binaries | Exit 0, zero restarts, hardened security context | Passed: all |
| Full OCM deploy | Install hub and same-cluster Klusterlet | Hub healthy; managed cluster Joined and Available | Passed |
| Regression | Relevant unit/integration tests | Selected upstream tests pass | Pending |

## Evidence to retain

Build logs showing each successful tag and image digest/ID.

docker image inspect output for platform and configured user.

Runtime release, UID, and stat output.

helm lint and helm template output with final image references.

kubectl get pods, rollout status, describe output, and relevant logs.

Final git diff and commit/PR link.

# 7. UI options

Docker Desktop is the immediate local UI. Open Images and search for ocm-ubi9 to see all five images; open Builds for BuildKit logs. The running Minikube node appears as the Docker container named ocm-ubi9. Kubernetes evidence is available with kubectl --context ocm-ubi9 -n ocm-ubi9-smoke get jobs,pods. A registry UI becomes available only after images are pushed.

# 8. Current blockers and risks

| Item | Impact | Response |
| --- | --- | --- |
| Host Docker engine is aarch64 | Final images must still be amd64. | Native builder cross-compiles; final image architecture is validated as amd64. |
| Go is not installed on the host PATH | Direct host make invocation fails before target evaluation. | Build inside Docker for now; Phase 2 should provide pipeline-safe targets. Install/use a managed Go toolchain only if needed. |
| Bootstrap CA mismatch (resolved) | Initial Klusterlet kubeconfig trusted the external client CA, not the in-cluster API CA. | Used kube-root-ca.crt with kubernetes.default.svc; registration then succeeded. |
| ACM scope not inventoried | Cannot claim OCM replaces every ACM product capability. | Inventory production ACM use cases and build a capability-by-capability replacement matrix. |

# 9. Decisions and rationale

| Decision | Rationale |
| --- | --- |
| Use full ubi9/ubi runtime | Matches the supplied Phase 1 base-image requirement. |
| Leave builder stages unchanged | Explicitly allowed and minimizes upstream divergence. |
| Preserve UID 10001 | Compatible with current non-root Kubernetes security contexts. |
| Do not add ENTRYPOINT/CMD | Avoids changing established invocation behavior. |
| Use native builder platform | Speeds cross-compilation on arm64 while preserving amd64 runtime output. |

# 10. Daily standup updates

## Ready-to-use update — July 16, 2026

Completed: I updated all five runtime stages to the requested full UBI9 image, enabled native builders for efficient amd64 cross-compilation, and cleaned up Docker ENV syntax. All five linux/amd64 images built. Checks confirmed RHEL 9.8, UID 10001, executable permissions, and successful --help startup for all six binaries.

I also created exact upstream .org backups and deployed both existing Helm charts locally. The hub is healthy and the same-cluster managed cluster is accepted, Joined, and Available using the local UBI9 images.

Today / next: I will add SPS-compatible Makefile wrapper targets, validate them, and implement the pipeline. I will also begin the ACM feature inventory and map each used capability to OCM or an external replacement.

Blockers / risks: No image or local Helm blocker remains. The missing host Go executable is a Phase 2 consideration. The main migration risk is unknown ACM feature scope; OCM core does not automatically replace every ACM product capability.

## Reusable standup template

Completed: [Specific changes made, files affected, and evidence produced.]

Today: [Next phase and concrete validation goal.]

Blockers: [Environment, access, dependency, or decision blockers; say 'None' if none.]

Risks: [Unproven behavior, timing risk, or compatibility concern.]

Evidence: [Image IDs, test results, logs, PR/commit, Helm/Kubernetes status.]

# 11. Remaining implementation checklist

Create or switch to the agreed feature branch.

Add SPS-compatible Makefile targets without breaking upstream targets.

Re-run image builds through the standardized Makefile interface.

Add pipeline definition that calls Makefile targets and uses credential-free placeholders.

Inventory the ACM features currently used and assign replacement owners/acceptance tests.

Run relevant regression tests.

Update this worklog with final results, blockers, commit, and PR link.

# 12. Change log

| Date | Phase | Update |
| --- | --- | --- |
| 2026-07-16 | Phase 1 | Changed five runtime bases; built all five amd64 images; validated Docker and hardened Jobs. |
| 2026-07-16 | Backups/Helm | Created exact .org backups; linted and installed both charts; hub healthy and local managed cluster Joined/Available. |
| 2026-07-16 | Migration context | Documented why ACM-to-OCM requires capability mapping beyond the core OCM components. |

# 13. Sovereign Core framework alignment

The internal Sovereign Core OSS assumptions document is now the governing delivery framework for this migration. OCM is the planned Bucket 1 replacement for Red Hat ACM. Local UBI9 and Minikube results prove engineering feasibility; they do not yet prove completion of the IBM packaging and release process.

## 13.1 Requirements adopted

Upstream integrity. Preserve the OSS API and isolate IBM-specific packaging so future upstream release upgrades can cherry-pick a small commit set.

Release lineage. Select and document the upstream release tag, mirror all refs to IBM GitHub, and work on internal/<release-tag>.

Build contract. Keep upstream build logic in Makefile.org and expose SPS targets from a new wrapper Makefile, including docker-build, pre-build, docker-test, and deploy.

Runtime and architecture. Build all runtime images and repository-produced CLIs/binaries on an approved Dreadnought-equivalent or UBI9 base for linux/amd64.

Distribution. Push images to IBM Container Registry, let CI/CD apply GaraSign signatures, and use MCSP-style REPLACEMENTS rather than embedded credentials or fixed internal registry values.

Helm delivery. Install with Helm rather than OLM; publish charts from the Sovereign Core deployment monorepo as OCI artifacts with chart version 0.3.0.

Release validation. Pass security scanning, image and OCI-chart mirroring with oc-mirror, RKE2 deployment, and Linux amd64 CLI execution on the Landing Zone.

## 13.2 Compliance snapshot

| Requirement | State | Evidence / next action |
| --- | --- | --- |
| UBI9 runtime images | Locally complete | Five images built and inspected as linux/amd64; six binaries passed smoke tests. |
| Approved IBM base | Decision pending | Confirm whether public UBI9 is accepted as the Dreadnought-equivalent production base. |
| Upstream API preserved | No divergence found | Docker changes affect packaging only; no OCM API changes were introduced. |
| Repository mirror/tag/branch | Pending | Choose upstream release tag, configure IBM GitHub remotes, and create internal/<release-tag>. |
| SPS wrapper Makefile | Complete locally | Required targets build/test/package locally and delegate upstream build entry points. |
| Rebuilt CLIs/binaries | Partially proven | Container binaries were rebuilt and exercised; identify any separately distributed OCM CLI artifacts. |
| Helm installation | Locally complete | Existing upstream charts linted and deployed successfully on Minikube. |
| Chart v0.3.0 / monorepo | Packaging complete locally | Both charts package as 0.3.0; copying to the IBM deployment monorepo remains external. |
| ICR, signing, security scan | Externally pending | Requires IBM namespace, credentials, SPS pipeline, GaraSign, and scanner access. |
| REPLACEMENTS/mirroring | Externally pending | Requires the approved naming convention, generated manifest, and local registry test environment. |
| RKE2 deployment | Pending | Minikube is useful pre-validation; final acceptance must use CNCF Kubernetes, initially RKE2. |
| ACM capability replacement | Discovery pending | Inventory used ACM functions and assign an OCM or external replacement and acceptance test to each. |

## 13.3 Definition of done under this framework

The component is release-ready only when the IBM pipeline builds the images and required CLI artifacts through the SPS Makefile interface; security scanning and signing pass; images and OCI Helm charts are published and mirrored successfully; chart version 0.3.0 deploys on RKE2; Linux amd64 CLI execution passes on the Landing Zone; and the selected ACM use cases have documented OCM replacement tests.

## 13.4 Updated standup wording

Completed: I aligned our OCM work with the Sovereign Core OSS packaging framework. The five UBI9 amd64 images and local Helm deployment are validated, and the upstream Makefile and Dockerfiles are preserved.

Today: I am converting the top-level Makefile into the required SPS wrapper, confirming the upstream release tag and internal branch strategy, and preparing the IBM Helm packaging requirements.

Blockers / dependencies: I need confirmation that public UBI9 is the approved Dreadnought-equivalent base, plus access or details for IBM GitHub, the ICR namespace, SPS target conventions, MCSP REPLACEMENTS, the deployment monorepo, scanning/signing, and an RKE2 validation environment.

# 14. Local SPS wrapper and packaging progress

The locally actionable Makefile, pipeline-interface, and Helm packaging work is complete. IBM services remain intentionally parameterized and are not represented as locally validated.

## 14.1 Changes completed

SPS wrapper Makefile. The new top-level Makefile exposes pre-build, docker-build, docker-test, deploy, publishing, and Helm targets while Makefile.org remains an exact copy of upstream HEAD.

Upstream compatibility. The wrapper delegates make build, test-unit, verify, update, and lint to Makefile.org. This also preserves the Docker builder-stage invocation.

Automated image checks. New verification scripts enforce the UBI9 runtime, UID 10001, Linux AMD64 metadata, executable binaries, and successful help startup.

Pipeline contract. A credential-free sequence is documented under pipeline/README.md. Registry, tag, engine, chart version, Kubernetes context, and bootstrap inputs are parameters.

Helm packaging. Both existing charts lint and template successfully and package as cluster-manager-0.3.0.tgz and klusterlet-0.3.0.tgz.

Local deployment. The wrapper provides separate hub and managed-cluster deployment targets. The existing Minikube releases remain deployed and healthy.

## 14.2 Validation evidence

make pre-build passed Dockerfile verification and Helm lint for both charts.

make helm-template rendered the ClusterManager and Klusterlet resources with local UBI9 image values.

make helm-package produced both chart artifacts with version 0.3.0.

make docker-test passed all five images and all six binaries as UBI/RHEL 9, linux/amd64, and UID 10001.

make local-status showed both Helm releases deployed; every OCM Deployment Ready; managed cluster accepted, Joined=True, and Available=True.

The original EKS kubectl context was restored after the isolated Minikube validation.

## 14.3 Remaining external gates

Pending IBM access or decisions: approved Dreadnought-equivalent base confirmation, IBM GitHub mirror/release branch, exact SPS contract review, ICR namespace, security scanning, GaraSign signing, MCSP REPLACEMENTS, OCI publication and oc-mirror validation, deployment-monorepo delivery, RKE2 deployment, and Landing Zone Linux AMD64 CLI testing.

## 14.4 Standup update

Completed: I created and validated the local SPS-style Makefile workflow. It builds and tests all UBI9 AMD64 images, preserves the upstream Makefile, lints and renders both Helm charts, and packages them at the required 0.3.0 version. I also rechecked the Minikube deployment: both Helm releases are deployed, all OCM workloads are Ready, and the managed cluster is Joined and Available.

Next: review the wrapper against the official SPS reference when access is available, then connect the same targets to ICR publishing, scanning, signing, mirroring, the deployment monorepo, and RKE2 validation.

Blockers: no local engineering blocker. IBM-only release gates are blocked on access, environment details, and confirmation of the approved production base and replacement conventions.

# 15. OCM functional validation and local UI

Core OCM behavior is now validated beyond component health. Reusable manifests under deploy/local/tests prove that the hub can select a managed cluster and deliver Kubernetes resources through the OCM work channel.

## 15.1 Placement result

The local managed cluster was assigned to the ocm-local-test ManagedClusterSet and bound into the test namespace. Placement local-cluster-selection evaluated its environment label and produced a PlacementDecision selecting ocm-ubi9-local.

Evidence: PlacementSatisfied=True; selected-cluster=ocm-ubi9-local.

## 15.2 ManifestWork result

ManifestWork ocm-configmap-delivery was created on the hub in the managed-cluster namespace. The work agent applied a namespace and ConfigMap to the managed cluster and returned status to the hub.

Evidence: Applied=True; Available=True; delivered ConfigMap value was ‘OCM ManifestWork delivery succeeded’.

## 15.3 What this proves

The Placement controller is scheduling against registered clusters.

The hub work controller and managed-cluster work agent communicate successfully.

The managed cluster applies resources received through OCM rather than through a direct test command.

The managed cluster reports application status back to the hub.

## 15.4 Local UI

OCM core does not ship the Red Hat ACM web console. The Kubernetes Dashboard and metrics-server add-ons were enabled in the isolated ocm-ubi9 Minikube profile. This UI exposes the operators, OCM application Deployments, Pods, namespaces, resource status, and logs. It is an infrastructure view, not a purpose-built multicluster OCM console.

## 15.5 Standup wording

I completed functional OCM testing in addition to the image and deployment checks. Placement successfully selected the registered managed cluster, and ManifestWork successfully delivered a ConfigMap through the OCM work agent with Applied and Available status reported back to the hub. Both operators and all application workloads remain healthy. I also enabled the local Kubernetes Dashboard so the hub operators, pods, namespaces, and logs can be inspected visually. OCM core does not include an ACM-style product console.